**Forsythe II Multiparty Monitoring Group (MMG)**

**2020 Workplan-DRAFT**

| ***Date*** | ***Topic(s)*** | ***Location*** |
| --- | --- | --- |
| **February 19** | * Review of Blue Dot Contract for Phase 4 * Pile Burning and Scorched Trees * Units 1 and 2 * Design Perspectives on Surface Fuels | Nederland Presbyterian Church |
| **March 25** | * Design Perspectives   + Lodgepole (Treatment Percentage and Location of Patchcuts/Clearcuts)   + Mixed Conifer (Basal Area Reduction)   + Manual versus Mechanical Treatments   + Restoration and Resiliency   + Surface Fuels Management   + Prescribed Fire as a Driver of Treatment * Design Deliverables | Nederland Presbyterian Church |
| **April TBD** | * Community Design Update * USFS Pre-Work Meeting Internal Procedures * Shared Stewardship Day Planning | TBD |
| **May TBD** | * Preliminary Community Design * Procedure for Jointly Flagging Units | TBD |
| **May Field Trip**  **[TBD]** | Potential field trip options:   * Coal Creek Units (Units 29, 30, 31, 61) * Unit 77 * Remaining Phase 5 and 6 Units * Accompany Sales Administrator during Treatments * Accompany Sales Administrator during Inspection of Treatments | TBD |
| **June TBD** | * Community Design Update * Denver Water and USFS Contract Update | TBD |
| **June Field Trip**  **[TBD]** | Potential field trip options:   * Coal Creek Units (Units 29, 30, 31, 61) * Unit 77 * Remaining Phase 5 and 6 Units * Accompany Sales Administrator during Treatments * Accompany Sales Administrator during Inspection of Treatments | TBD |
| **July 8** | * Community Design Update * Broadcast Burning | TBD |
| **August 12** | Denver Water and USFS Contract Update | TBD |
| **September TBD** | TBD | TBD |
| **October TBD** | TBD | TBD |
| **November TBD** | Discuss and finalize a bid package for contracts to be submitted in February or March 2021. | TBD |
| **December TBD** | * Elk Collaring Study Update * Recreation Impacts on Wildlife | TBD |